# INTERIM SERVICES CONTRACT

**Date:** July 8, 2026

**Parties:** - **Consultant:** Amogha (Independent Software Engineer)

- **Company:** Vertex Retail Labs, Mumbai, India

---

## Section 1: Engagement Strategy

The Company hereby engages the Consultant to execute a complete platform migration. The project will be executed sequentially in named phases to ensure strict adherence to deliverables.

## Section 2: Phase Breakdown & Scope

The execution of services is divided into the following discrete phases. Payment allocations are embedded below within their respective operational scopes:

### Phase 1: Discovery and Architecture Audit

The Consultant will conduct a comprehensive audit of the legacy database infrastructure.

* **Deliverables:** System Architecture Blueprint Document.

* **Timeline:** 2 weeks from kickoff.

* **Compensation:** Upon formal acceptance and sign-off of the Architecture Blueprint, a milestone payment of ₹75,000 is triggered.

### Phase 2: Core Core Migration & Integration

The Consultant will migrate the legacy relational database to a managed MongoDB Atlas cluster.

* **Deliverables:** Production MongoDB Instance & Data Pipeline Scripts.

* **Timeline:** 4 weeks following Phase 1 approval.

* **Compensation:** Upon validation of data integrity and zero-downtime cluster cutover, a milestone payment of ₹1,50,000 is triggered.

### Phase 3: Post-Launch Warranty Phase

A mandatory stability monitoring period will follow the live migration.

* **Deliverables:** Performance optimization logs and weekly error reports.

* **Timeline:** 30 days post-migration.

* **Compensation:** Following the conclusion of the 30-day stability monitoring period, the final phase retention amount of ₹50,000 will be released.

## Section 3: Billing Operations

All amounts explicitly outlined in Section 2 are net totals. Invoices will be generated digitally upon completion of each phase. Vertex Retail Labs operates under a Net 15 payment policy; all invoices must be paid via bank transfer within 15 calendar days of issuance.

---

[End of Document]